**Sprint Report #2**

1. Initial Tasks

* Revise requirements draft #1
* Watch Android tutorials and begin coding
* Create mockups and wireframes
* Chose and set up a PM tool

1. Completed

* Finished revising and making changes to requirements draft #2
* Finished Android tutorials and coding practices
* Drafted mockups and wireframes and showed to customers
* Cleared up assumptions and requirements with customers
* Drafted Class Diagrams through Gliffy
* Set up Trello for our PM tool
* Established communication through Slack

1. Initial Tasks

* Requirements doc. final draft - Still need to flesh out details with client. Will have feasible scope for the rest of the quarter after showing client prototype.
* Begin coding Weave 1.0 - Still lack the overall skills to put together a working application. Need to pair program and pool the talent on one set of prototype.

1. Sprint 3

* Complete class diagrams - All Team Members
* Begin coding Weave 1.0 - Pair Programming Joharah/Kathy and Kristie/Jefferson
* Finalize mockup design and get customer approval - Client and Team
* Finalize requirements document - All team members

e. Notes

* Ask customers about whether or not they want to add users by email or phone numbers.